## COMP 693 Industry Project Weekly Journal:

| # Week 1: 22 July - 26 July |  |
| --- | --- |
| Work Completed and Time Spent | - Start project proposal - Start Industry contract invitation - COMP 693 ‘lecture’ 1.5 hours |
| Plans/Goals for Next Week | - Complete SQL Database Design - User Interface (UX) mocks - Research implementation guides of technology components |
| Reflections | On track with the project plan |
| Project Health | Green |
| Issues Arising | none |

| # Week 2: 22 July - 26 July |  |
| --- | --- |
| Work Completed and Time Spent | - Getting existing system access and database access. - Complete project proposal - Complete Gap Analysis Interview questions and ITS Staff survey question (form 365) - Organize interview time for new week |
| Plans/Goals for Next Week | - Meeting with project stakeholder and supervisor - Complete requirements specification document - Complete Gap Analysis Interview and send out ITS Staff survey |
| Reflections | On track with the project plan |
| Project Health | Green |
| Issues Arising | none |

| # Week 3: 29 July - 02 August |  |
| --- | --- |
| Work Completed and Time Spent | - Complete project stakeholder and supervisor to discuss project requirements. - Complete requirements specification document - Complete Gap Analysis Interview and ITS Staff survey - Complete Current system workflow and new system workflow - COMP 693 ‘lecture’ 1.5 hours - Project brief – 1 hour |
| Plans/Goals for Next Week | - Complete SQL Database Design - User Interface (UX) mocks - Research implementation guides of technology components |
| Reflections | I have made great progress gathering the project requirements. Giving me a good understanding of what is require for project success. The gap analysis survey and interview has provided me with pain points of the current system. I will continue to discuss with Industry supervisor this week and make progress on system designs. |
| Project Health | Green |
| Issues Arising | none |

| # Week 4: 05 August – 09 August |  |
| --- | --- |
| Work Completed and Time Spent | - Research technology integration methods - Completed SQL Database and UX Mockups (approved by stakeholder and supervisor) - Setup PowerApps environments (ITS Dev and ITS Prod) - Setup service account for the project |
| Plans/Goals for Next Week | - Research methods to implement Database free of cost. As the current cost analysis will be more than a off the shelf product yearly. |
| Reflections | Completed all tasks planned for the week. |
| Project Health | Green |
| Issues Arising | While I have made the SQL Database. To use SQL database every power apps user will need to have a premium license. The total cost of this for all ITS users is $520 per month @ $20 per user per month cost. The cost of this is too high to implement an inhouse SQL solutions. The industry supervisor suggested I translate the database design to a free solution within power apps. |

| # Week 4: 12 August – 16 August |  |
| --- | --- |
| Work Completed and Time Spent | - Research alternative method for database setup - Translate SQL database to fit alternative database technology - Setup SharePoint database for PowerApps - Start power apps development (New request function) |
| Plans/Goals for Next Week | - Continue power apps development phase. |
| Reflections | Overcome project hurdle. Completed all tasks planned for the week. |
| Project Health | Green |
| Issues Arising | None |

| # Week 5: 19 August – 23 August |  |
| --- | --- |
| Work Completed and Time Spent | - Develop new request view and functionality - Develop application navigation menu - Perform testing of new functionality |
| Plans/Goals for Next Week | - Continue power apps development phase. |
| Reflections | Productivity is slow due to learn new technology |
| Project Health | Green |
| Issues Arising | None |

| # Week 8: 19 August – 23 August |  |
| --- | --- |
| Work Completed and Time Spent | - Develop currently open request’s view page - Develop All Request view page - Complete search functionality - Start redesigning new request view based on feedback - Develop approval process |
| Plans/Goals for Next Week | - Continue power apps development phase. |
| Reflections | I’ve been not very productive due for a week due to work and family commitments. Have been working hard to catch up with planned dates. |
| Project Health | Green |
| Issues Arising | None |

| # Week 9: 19 August – 23 August |  |
| --- | --- |
| Work Completed and Time Spent | - Develop currently open request’s view page - Develop All Request view page - Complete search functionality - Start redesigning new request view based on feedback - Develop approval process |
| Plans/Goals for Next Week | - Continue power apps development phase. |
| Reflections | I’ve been not very productive due for a week due to work and family commitments. Have been working hard to catch up with planned dates. |
| Project Health | Green |
| Issues Arising | None |

| # Week 10: Ending in 22 September |  |
| --- | --- |
| Work Completed and Time Spent | - Complete redesign of new request view - Completed my request view and all request view - Start approval process with power apps |
| Plans/Goals for Next Week | - Continue power apps development phase and complete reporting feature. |
| Reflections | On track to completing development and getting started on report on the side. |
| Project Health | Green |
| Issues Arising | None |